## Slide 1: Project Team 3 Sprint Review
Sprint 1

## Slide 2: Sprint Goal
Our overall goal for this sprint was to enable customers to access The community Project submission form and get a confirmation message whether Success or invalid data entered .
User Stories:
Submitt project (3 points)
Proccess project (5 points)
Review project(Reject/submitt) (3points)
View eligible projects(1 points)
Vote projects (5 points)
(17 points)

## Slide 3: Sprint Outcome
Completed User Stories:
Submitt project (3 points)
Proccess project (5 points)
Not completed:
Review project(Reject/submitt) (3points)
View eligible projects(1 points)
Vote projects (5 points)
(9points)

## Slide 4: Sprint Demo
Submition form (presenter: Essa )
Requirments(Mariam)

## Slide 5: Project burndown